DRIVE-001

Delivery Governance & Development Requirements

The working contract that connects business intent, development logic, validation and delivery evidence.

| Document owner | Audience | Status / review cadence |
| --- | --- | --- |
| APAC Data & Analytics | Managers & Directors; ERP functional consultants; delivery team | Working standard • review quarterly and after material upstream change |

Core rule Every planned or changed output must have one DRIVE record. The record connects a business decision and business logic to its DA / VI / RP / EX development requirements, validation evidence and accountable owners.

# 1. Purpose and operating scope

DRIVE provides an ERP-style catalogue and control structure for the SW Data Mart. It prevents a dashboard, report, data object or technical extension from being developed as an isolated request. Instead, each item has a business contract, a technical design, an explicit data lineage, documented validation, and a release/support owner.

The DA Refinery remains the data foundation: EDI Gold View → Refined Coat (RC) → optional Sealer Coat (SC) → Top Coat (TC). Standard consumption by dashboards, reports and extensions is through Top Coat objects or the approved semantic model only.

# 2. DRIVE classification and delivery catalogue

| DRIVE element | Working delivery code | Required development artefact | Primary question answered |
| --- | --- | --- | --- |
| D — Data | DA | DA-001 Data Architecture Blueprint | What data model, lineage and dictionary make the requirement reliable? |
| R — Report | RP | RP-001 Structured Report Design Standard | What repeatable, traceable report or historical output is required? |
| I — Insight | VI | VI-001 Dashboard Design Standard | What interactive dashboard supports a recurring decision? |
| V — Validation | Cross-cutting control | Validation section within every DA / VI / RP / EX record | How do we prove correctness, completeness, security and release readiness? |
| E — Extension | EX | EX-001 Extension Design Standard | What governed technical capability enables the business outcome? |

Working IDs use DA / VI / RP / EX so that teams can immediately identify the output class. DRIVE remains the overarching lifecycle and portfolio language. A single business initiative can contain several linked delivery records, for example DA-004 + VI-012 + RP-003 + EX-005.

# 3. The mandatory DRIVE record

Create the DRIVE record before detailed development begins. It is the front page of a delivery requirement and remains the change-control reference after release.

| Field group | Mandatory fields |
| --- | --- |
| Identity | DRIVE ID; linked DA / VI / RP / EX IDs; title; subject area; status; version; request date; target release. |
| Business ownership | Sponsor; business owner; process owner; Finance approver when applicable; ERP functional lead. |
| Decision and value | Business question; user/persona; process pain point; expected decision/action; frequency; success measure. |
| Business logic | Grain; process/module; scope; inclusion/exclusion; calculation; hierarchy; date/currency treatment; exceptions/overrides. |
| Development logic | Upstream source; RC/SC/TC objects; transformations; semantic model; fields; security; schedule; interfaces. |
| Control and release | DQ tests; reconciliation baseline; RLS tests; UAT scenario; acceptance owner; deployment/rollback; support owner. |

# 4. Business logic requirements

Business logic describes the agreed operational meaning before it is translated into SQL, Dataiku, Snowflake views, DAX, Tableau calculations or automation. The business owner and ERP functional consultant are accountable for validating this section.

## 4.1 Required business-logic statements

Decision statement — state the decision or action this deliverable must enable, not only the requested visual or file.

Business grain — state exactly what one row or one metric instance represents (for example, one sales-order line, one inventory item-location-day, or one legal-entity fiscal-month).

Process context — identify Oracle EBS module(s), source document, process status, organisation/legal entity and relevant master-data hierarchy.

Measure or result definition — specify formula, numerator/denominator, unit, currency, date basis, target/threshold and additive/non-additive behaviour.

Scope rules — record inclusion, exclusion, cancellation/return handling, intercompany policy, late-arriving records and default filters.

Exception rules — record Finance override, manual adjustment, mapping exception or business-unit variation with authority, effective period and audit requirement.

Acceptance baseline — name the person, report, source control total or Finance reconciliation used to approve the result.

Finance override rule Keep Base Amount, Approved Override and Final Presented Amount as separate, traceable values. Do not overwrite the base operational metric in a report, dashboard or extension.

# 5. Development logic requirements

Development logic implements the approved business logic using the DA Refinery and governed consumption layers. The technical owner is accountable for a design that is supportable, testable and secure.

| Design area | Required development logic |
| --- | --- |
| Source and lineage | EDI Gold View source; source fields; source-to-target mapping; RC/SC/TC transformation; rule version; load/refresh timestamp. |
| Data model | Metric grain; Reference objects; Link relationships; Rollup needs; conformed dimensions; SCD type; filter direction. |
| Top Coat contract | Object name using SW_APAC_<RC¦SC¦TC>_<SUBJECT>_<OBJECT>_<REF¦MET¦LNK¦RUP>; backward-compatibility impact; published fields. |
| Semantic logic | Measure/calc name; DAX/Tableau/SQL logic; date role; fiscal calendar; currency conversion; display format; drill path. |
| Security and privacy | Sensitivity class; RLS/entitlement Reference; legal entity/region access; export restriction; named approver. |
| Operations | Refresh schedule; incremental watermark; dependency; alert; retry; runbook; support owner; rollback steps. |

## 5.1 Required dictionary fields

| Category | Minimum fields |
| --- | --- |
| Identity | Surrogate key, natural/business key, source system, source record identifier, record hash. |
| WHO | Created by, updated by, owner organisation, data steward, approved by where relevant. |
| WHEN | Effective from/to, source extract timestamp, load timestamp, last modified timestamp, as-of date, refresh timestamp. |
| Control | Current/deleted indicator, data-quality status, exception code, batch ID, rule version. |
| Security | Legal entity, region, security group, sensitivity class, entitlement effective period. |

# 6. Required linked document set

A DRIVE record does not replace the detailed standards below. It selects and links the documents that must be completed for the requirement. A change is not ready for release until the relevant linked documents are approved.

| If the requirement includes… | Complete / link… | Minimum content to review |
| --- | --- | --- |
| New or changed source-to-semantic data | DA-001 Data Architecture Blueprint | Lineage, mapping, grain, REF/MET/LNK/RUP model, dictionary, DQ tests. |
| Power BI or Tableau experience | VI-001 Dashboard Design Standard | Decision questions, KPI catalogue, semantic model, page design, RLS, UAT. |
| Scheduled, historical or Finance-controlled report | RP-001 Structured Report Design Standard | Report grain, snapshot/restatement policy, override contract, reconciliation, archive. |
| Excel output, RLS, DAX library, sync or automation | EX-001 Extension Design Standard | Interface/data contract, security, operations, recovery and lifecycle. |

# 7. Delivery lifecycle and validation gates

| Gate | Owner | Exit evidence |
| --- | --- | --- |
| 1. Register | Business owner | DRIVE ID, problem statement, affected process, target audience and priority. |
| 2. Define | Business owner + ERP functional lead | Approved business logic, grain, scope, exceptions and reconciliation baseline. |
| 3. Design | Technical owner | Linked DA/VI/RP/EX design, lineage, data contract, security and test plan. |
| 4. Build | Delivery team | Versioned build assets, peer review, DQ implementation and operational setup. |
| 5. Validate | Business + data owner | Control totals, completeness, data freshness, RLS, performance and UAT evidence. |
| 6. Release | Release owner | Approval, release notes, rollback plan, production link and support handover. |
| 7. Operate | Business + technical owners | Adoption review, data-quality monitoring, change log and quarterly review. |

Validation is not a final-only activity Run data-quality and semantic tests from the first build. Re-run the relevant checks whenever EDI Gold View schema, local business logic, security entitlement or Finance override rules change.

# 8. Roles and decision rights

| Role | Decision right / accountability |
| --- | --- |
| Manager / Director | Prioritises the portfolio, assigns owners and resolves cross-team trade-offs. |
| Business process owner | Approves decision purpose, definitions, scope and expected result. |
| ERP functional consultant | Confirms EBS process meaning, field interpretation, exception handling and acceptance scenarios. |
| Finance approver | Approves financial definitions, override logic, close-period policy and reconciliation baseline. |
| Data / analytics engineer | Owns RC/SC/TC design, lineage, transformations, testing, release and technical support. |
| BI / report / extension owner | Owns consumer experience, semantic calculations, security design, UAT and documentation maintenance. |

# 9. Reusable requirement template

Use the following structure for each new DRIVE item. Copy it into the delivery ticket or controlled requirements document; link the detailed DA / VI / RP / EX documents rather than duplicating their technical sections.

A. Identity and ownership — DRIVE ID; title; linked class IDs; status; sponsor; business/technical owners; target date.

B. Business outcome — Decision/action; users; process/module; current pain point; success measure; frequency.

C. Business logic — Grain; scope; definitions; formula; time/currency; hierarchy; filters; exceptions; Finance override; acceptance baseline.

D. Development logic — Sources; RC/SC/TC; model; data dictionary; semantic calculations; security; integrations; schedule; operational support.

E. Validation and release — Tests; reconciliation; RLS; performance; UAT; approval; deployment; rollback; known limitations.

F. Linked artefacts — DA-001 / VI-001 / RP-001 / EX-001 record IDs, design links, change log and runbook.

# 10. First-use checklist

Create the DRIVE record for the first priority subject area and nominate its business and technical owners.

Confirm the EDI Gold View source contract and establish the first Top Coat REF/MET objects with a dictionary.

Choose one controlled dashboard, one structured report and one extension as pilot outputs; link each to the shared DA foundation.

Record reconciliation and security evidence before production release, then review changes and adoption quarterly.